## Slide 1: Michigan Data Hub Vendor Update
Don Dailey, Data Hub Project Manager – Kevin Bullard, Data Hub Support Manager
– Dirk Bradley, Operations Manager

## Slide 2: Agenda
Implementation progress
State reporting updates for 2016-17
  SE Issues
  New SDK
UIC Web Service Capability
Potential vendor role for cockpit application
Development incentives and “Plug and Play” Integration
Othe

## Slide 3: Implementation Progress
5 of 6 SIS Systems Currently able to send data
  Aequitas Q/MISTAR
  Edupoint Synergy
  PowerSchool
  Skyward
  SunGard eSchoolPlus
Infinite Campus development has begun

## Slide 4: Implementation Progress
Item | #
Signed up or e-signed agreement | 279 Districts
Signed but not capable | 12 Districts
Districts that are capable | 267 Districts (29.9%)
Students represented | 639,327 (43.1%)
Schools represented | 1,549
Districts provisioned | 121
Districts live | 60

## Slide 5: State Reporting Updates
2 version of mappings
  Mappings by Ed-Fi Component
  Mappings by CEPI Component
Revised SDK

## Slide 6: State Reporting – Student, Staff, and Education Organization Codes
Student – StudentUniqueId often used for UIC
  IdentificationCodes should include both “State” and “District” student codes
Staff – StaffUniqueId often used for PIC
  IdentificationCodes should include both “State” and “District” student codes
Education Organization Codes – SchoolId or EducationOrganizationID is usually state building code
  IdentificationCodes should include at least “State” building codes
Impact of changing student or staff codes – duplication that requires cleanup

## Slide 7: UIC Request Processing
Ability to use Ed-Fi API to request UICs
Demo by DLP
How soon do SIS vendors anticipate using this?
Are there other non-SIS vendors who might use this?

## Slide 8: Vendor role in cockpit application
Quick demo of cockpit
One issue is to get key and secret info securely to vendors
Management and view of other vendor specific items

## Slide 9: Development incentives and “Plug and Play” Integration
Goal is to integrate all of top systems used in Michigan to address district data challenges
Incentives offered to top 3 systems in each category (Alert, Data Warehouse, Food Service, Learning Management, Library, Special Education, Transportation)
Incentives offered to top 10 assessment systems
Vendors integrated with data hubs are authorized to use the logos below

## Slide 10: District Data Challenges
Inaccurate and Inconsistent Data
Various Data Formats
Data Security and Privacy
Integrations
Prone to
Breaking
Timeliness of data
Need for
actionable data
Cost
Silos of Information

## Slide 11: Proliferation of SIS Systems 2013-14
14 SIS
87% Common

## Slide 12: ROI Study Results: Integration Needs

## Slide 13: The Data Hubs Can save MI Districts over $56M per year

## Slide 14: How can we achieve this level of annual savings?
$23.31M – Eliminating duplicative effort in district data integration
$16.76M – Providing shared tools to support ongoing data management tasks
$16.27M – Streamlining and partially automating compliance reporting submissions (state and federal reporting)

## Slide 15
MISTAR
MISTAR
MISTAR
Meal Magic
Polyplot
PowerSchool
Illuminate SE
Data Director
Meal Magic
Edulog
Synergy
Tienet SE
IRIS/IGOR
Meal Magic
VersaTrans
Skyward
Illuminate SE
Illuminate DnA
Transfinder
PowerSchool
Illuminate SE
Schoolnet
Meal Magic
Data Hub
Kalamazoo RESA
Waterford
(GMEC)
Ludington
(IMC)
Wyoming
(Kent)
Sault Area
(RNMC)
Berrien
Springs
(SWMI)
KEY: Student Information Systems
Special Education Systems
Data Warehouses
Food Services
Transportation Systems
Common Exchange Format

## Slide 16: Data Hubs align to TRIG Regions
Kalamazoo RESA
Copper Country
Wexford-Missaukee ISD
Kent ISD
Oakland
Schools

## Slide 17: What: Integrations
Integration Types
  Legacy File exchange
  XML File Exchange
  API Exchange (Plug and Play)

## Slide 18: Other

## Slide 19
More Information:
TRIG Data Integration Activity
Kalamazoo RESA, Fiscal Agent
1819 E. Milham Road
Portage, MI 49002
Don Dailey, Data Integration Kevin Bullard, Data Integration
Project Manager Support Manager
Cell: 269-217-4427 Cell: 269-910-5343
Don.Dailey@kresa.org Kevin.Bullard@kresa.org
http://22itrig.org/data-integration/