## Slide 1: District UPDATE Webinar DECEMber 2018

## Slide 2: Agenda
Project Updates
Support Updates
Items in Development
Integration Updates
Items in Development
Actionable Data Updates
Special Topics If Time
  State Reporting Testing
  Data Validation Focus
Vendor Spotlight - Spotlight
Q&A

## Slide 3
 | Live | In-Process | Total
Districts | 275 | 204 | 479
Districts % | 31% | 23% | 54%
Students | 579,768 | 419,150 | 998,918
Students % | 38% | 28% | 66%
Participation – May 2018
972
SIS
Food
MiLearn
Dashboards
3.5
Systems Integrated per District

## Slide 4
 | Live | In-Process | Total
Districts | 373 | 167 | 540
Districts % | 42% | 19% | 61%
Students | 834,747 | 265,573 | 1,100,320
Students % | 54% | 17% | 72%
Current Participation
1702
SIS
Food
MiLearn
Dashboards
4.6
Systems Integrated per District

## Slide 5: December – Support Updates
Kevin Bullard, Data Integration Support Manager

## Slide 6
6
Support
UIC Services
Reports : At-A-Glance
Website
Edupaths
MiLearn Updates

## Slide 7
7
Support –
UIC Services
Development Complete
  MISTAR
  Skyward
Development functional but not complete
  PowerSchool – Anticipating full functionality in Dec. State Reporting Update
Development in Progress
  Synergy
  Infinite Campus (Anticipating Jan/Feb 2019 or sooner, contact IC for more information)

## Slide 8
8
Support –
Reports – At-A-Glance
At-A-Glance Report
The At-A-Glance Report in the MiDataHub cockpit provides aggregated data counts on building and district level data. Data counts on FTE (District, Grade Level, Building), Racial/Ethnicity, Courses, Attendance (Section, Daily), Grades (Transcript, term), and discipline.
New entry fields:
Enrollment/Assignment Date
Section Attendance
Grades Entered

## Slide 9
9
Support –
Website
WWW.MIDATAHUB.ORG
Updates:
Documentation > Vendor Support information
Support > Data Validation Queries
Home Screen > Twitter; News & Events; Weekly Newsletter

## Slide 10: Support - Edupaths
Module 1 (Data Hub 101) to be available on or around January 1, 2019 (or sooner).
How to Videos/Documentation/Q&A
Data Hub 101 – Cockpit Application and Data Integration Overview
  Module 1 Introduction to the Data Hub
  Module 2 – Accessing the Data Hub Cockpit
  Module 3 – Agreements
  Module 4 - User Management
  Module 5 – Integrations
  Module 6 – Reports
  Module 7 - Summary

## Slide 11
11
Support
MiLearn Updates
  Three years of assessment reports
    M-STEP
    WIDA ACCESS for ELLs 2.0
    WIDA Alternate ACCESS for ELLs
  Two years of assessment reports
    MI-Access Functional Independence
    MI-Access Participation
    MI-Access Supported Independence

## Slide 12
12
Support
MiLearn Updates
SIS Status
Development Complete
  MISTAR
  PowerSchool
Development in Progress (Est. completion 1/19)
  Synergy
  Infinite Campus

## Slide 13: Support – SIS Vendor Calls
Purpose: Provide time for the vendor and Data Hub team to collaborate on troubleshooting and discussing current and upcoming functionality
Tuesday Bi-Weekly starting 7/23/18 (only exception is Infinite Campus)
    Powerschool SIS - 10:30-10:50
    Powerschool SE - 10:50-11:10
    SunGard/PowerSchool eSchoolPlus - 11:10-11:40
    Synergy - 2:00 - 2:30
    Skyward - 3:00 - 3:30
    Infinite Campus -
      1st wednesday of every month 1:00 - 2:00
      3rd wednesday of every month 1:30 - 2:00
  If you would like to join any of these calls please send an email to support@midatahub.org letting us know which SIS vendor call you would like to participate.

## Slide 14: ITEMS IN Development

## Slide 15: Features IN DEVELOPMENT
Enhancement to EEM data load – Correcting a timeout issue
Assessment API – MDE Installing in their environment and testing
Data Exchange – Improvements and provisioning for more MiRead districts
Feature functionality suite – Ability to turn features and functions on in the system
CSV imports for assessments – aimsWebPlus and DIBELS Next (Acadience Reading)
Dashboard testing – Identified stability issues and working to incorporate fixes
ODS / API version upgrade – 2.0 to v2.4
ADFS claims enhancement – Solve issues with authentication and allow for MiLearn logins to access launchpad and other resources
At-A-Glance Report enhancements – Resolving print issue
CSV import for Renaissance STAR data – In Process. Looking for districts with data to pilot.

## Slide 16: Features next up for development
1. UserName creation for account generation
2. Custom monitors for alert notifications

## Slide 17: Student Snackpack, Lunchbox, Backpack
Ability to access SoM data collected by CEPI for newly enrolled students
Triggered after UIC lookup
Snackpack – Target for Fall 2019. Looking to include most important data to get to districts for new enrollees. Most recent prior enrollment and program flags (SE, LEP, Title 1, Homeless, etc.)
Lunchbox – More extended and historical data
Backpack – Extended further with both CEPI and data from other MiDataHub districts (full CA-60) where possible
Workgroup anticipated this functioning like the UIC lookup

## Slide 18: Problem Statement
Status Quo:
Districts need to know what services students are eligible for when they enroll.
This information is not readily available as it is not received in a timely fashion from the previous district and/or parents do not know.
The Michigan Student Data System can mitigate this issue to some extent but with notable limitations.
Bottom line:
Students may not get services they’re entitled to in a timely manner.

## Slide 19: The Solution: Portable Student Records
Backpack
Lunchbox
Snack-Pack
Snack-Pack Question: What information must you have to quickly enroll a child in the appropriate combination of services?

## Slide 20: Variations of Portable Student Records
Backpack
Electronic CA-60
Contains some data not collected by CEPI/MDE
Lunchbox
Information not necessary at the time of enrollment, but still desired
Historical student records from CEPI’s longitudinal data system
Snack-Pack
Contains critical information necessary at the time of student enrollment
Services that must legally start within a specific timeframe (e.g., 30 days for IEPs)

## Slide 21: Snack-Pack Timeline
Focus | Timeframe | Deliverable
Requirements Gathering | Nov – Dec 2018 | Final list of data elements included in the snack-pack; Understanding of how data will be consumed
CEPI Development | Jan – Feb 2019 | Snack-pack view and infrastructure for transmitting data
MiDataHub Development | Feb – Apr 2019 | Necessary data fields and infrastructure to send, receive, store, and display data
SIS Vendor Development | Apr – June 2019 | System features and reports to display the data
District Pilot | July 2019 | Pilot district confirmation of desired functionality
Live | Aug 2019 | At least one SIS vendor has completed development, testing, and is in production
Our collective learning throughout this process will inform efforts to pilot & launch the lunchbox and backpack projects in the 2019-2020 school year (or beyond!)

## Slide 22: Snack-Pack Delivery
A district “opts-in” to receiving additional data upon enrollment in Hubs
An enrolling district requests a student’s UIC via the SIS/Hubs
Upon receiving the UIC, the district requests the Snack-Pack data
The Snack-Pack is returned to the district via the Hubs (and SIS?)
Snack Pack Request
Snack-Pack
Snack-Pack
?

## Slide 23: New AND updated Integrations

## Slide 24: Integration items
Eidex Integration Details
  Requesting 3 years of data for calculation of Student Growth Percentage (SGP)
  MiDataHub typically retains the current year (2018-19) and one prior year (2017-18) automatically
  Years prior to that are only retained if populated (StudentSchoolAssociation)
  Submit ticket to support@midatahub.org to request creation of an ODS for 2016-17
SAS EVAAS
  Specifically asking for 2017-18 data (last year)
  Deadline to have data populated and submit API information is December 21, 2018
  This deadline just for getting teacher reports based on 2017-18 M-STEP

## Slide 25: Integration items
NWEA Integration
  Experiencing an issue with UICs that begin with zero
  SIS Systems provide the data with a leading zero
  NWEA is sending without a leading zero
  Correction in process
OneRoster
  Working with IMS Global on certification of OneRoster API
  Follett Destiny to pilot OneRoster API Connection with Grand Ledge
  Discovery Learning working with second district (Van Buren Public, Fremont)

## Slide 26: Actionable Data Update
Tom Johnson, Actionable Data Manager

## Slide 27: MiRead Pilot Districts – fall 2018
MiRead Pilot Districts
Colon Community Schools
Dearborn Public Schools
Ferndale Public Schools
Kaleva Norman Dickson Public Schools
Lawrence Public Schools
Mason County Eastern
Melvindale Northern-Allen Park Public Schools
Three Rivers Community School
Van Buren Public Schools

## Slide 28: Pilot success for miread
On Wednesday November 21st, for the very first time, pilot teachers logged into the MiRead application
Staff from Kaleva Norman Dickson (KND) schools were able to explore most of the applications features, review data on their students, and re-create IRIPs developed for students this fall
  Strategies were able to be assigned from MiStrategyBank
  In one case, as student had completed one of the strategies, so the teacher was able to assign new strategies, creating a revised plan
Will be working to extend to Colon and Three Rivers in the next week

## Slide 29: MiRead

## Slide 30: MiStrategyBank

## Slide 31: State reporting testing
Pilot districts selected for each SIS
Mix of ISDs and Locals
Requires EEM Opt-In
2018-19 CEPI Component Mapping
Four “Features” we are validating
  MSDS Error Check Process
  MSDS Collection Comparison Tool
  MSDS Collection Extractor
  Student Record Maintenance Extractor

## Slide 32: Data Validation Focus
SIS Error Reports
  Mass pushes
  Transactional
MiDataHub Reports
  At-A-Glance
  Dashboard Readiness
Data Validation Queries (Custom Export Tool)
  Large number of existing queries to use and modify
  Email support@midatahub.org with any ideas of queries that would be helpful

## Slide 33: Q&A

## Slide 34: Vendor spotlight: Spotlight