## Slide 1: District UPDATE Webinar April 2019

## Slide 2: Agenda
Project Updates
Support Updates
Items in Development
Integration Updates
Actionable Data Updates
MI School Data
Q&A

## Slide 3
 | Live | In-Process | Total
Districts | 275 | 204 | 479
Districts % | 31% | 23% | 54%
Students | 579,768 | 419,150 | 998,918
Students % | 38% | 28% | 66%
Participation – May 2018
972
SIS
Food
MiLearn
Dashboards
3.5
Systems Integrated per District

## Slide 4
 | Live | In-Process | Total
Districts | 449 | 177 | 626
Districts % | 51% | 20% | 71%
Headcount | 1,096,590 | n/a | n/a
Students | 979,329 | 223,204 | 1,202,533
Students % | 64% | 15% | 79%
Current Participation
2646
SIS
Food
MiLearn
Dashboards
5.9
Systems Integrated per District

## Slide 5: April – Support Updates
Kevin Bullard, Data Integration Support Manager

## Slide 6
6
Support Structures
    Launch of Edupaths Course
    Youtube Channel
    Website

## Slide 7: Support Structure – Edupaths
  Edupaths – MiDataHubs 101 Completed and LIVE
  Course walks through different learning objectives on
  the Michigan Data Hubs.
  Topics covered include:
    What is MiDataHub
    How to sign an Agreement
    Navigating the Data Hub Cockpit
    Running reports to validate data
    Creating Integrations (API, Inbound, Outbound)
  Future training modules will Data Hub 102, and Data Hub 103
    EWS
    Dashboards
    Custom Exports
    and much, much, more!

## Slide 8: Support Structure – Youtube Channel
Google Search : MiDataHub Channel
or visit directly by clicking :
Youtube Channel

## Slide 9
9
Support Structure –
Website Product Catalog
Product Catalog
Search functionality
The Product Catalog provides visitors to midatahub.org a quick way to locate specific functionality and integrations currently available and in test mode.

## Slide 10: Support Structure – Data Quality – Manage Custom exports
Data Validation Queries
New queries:
  Food Services Status by Student
  School Section Analysis
WWW.MIDATAHUB.ORG > Support > Validation Queries
There are multiple validation scripts to choose from, some will pull student level information so proceed with caution. All scripts can be run directly within the data hub cockpit.
Locate query, copy and paste
Data Hub Cockpit
Click Reports > Manage Custom Exports
Select current category or create a new export
Copy and paste query in query window and follow next steps.

## Slide 11: Support Structure – Data Quality – Manage custom exports
There are multiple ways to download the data for reviewing.
CSV, TXT, etc.
If you would like further support on this functionality please reach out to the support team at support@midatahub.org

## Slide 12: ITEMS IN Development

## Slide 13: Development Process
DV
Development testing environment (Double Line Partners)
QA
MiDataHub testing environment (KRESA, non SSO)
ST
Staging environment (KRESA, with SSO)
PROD
Production Environment (All 5 Hubs)

## Slide 14
Feature | Timeline
EEM Data Use Functionality – Update various pieces of data (school name, grade levels) with official EEM values | 4/26 to DV
Assessment API – Ability to load most recent M-STEP data directly from MDE to MiDataHub ODS | On Hold
Feature Suite – Functionality to make it easier to add new features to MiDataHub, including agreement, config page, permissions, etc. | 4/31 to PROD
Data Exchange – Functionality to allow districts to opt-into sending data to a central exchange for common solutions such as MiRead | TBD to ST
CSV Imports for STAR Assessments – Ability to import standard CSV file from Renaissance STAR | 4/31 to PROD
ODS/API Version Upgrade from 2.0 to 2.4 – Minor changes to Ed-Fi environment | 5/1 to QA
Enhancements to Custom Export Tool – Query Bank and more than 2 years capability | 5/1 to QA
Display API/Inbound Statistics – Show on the cockpit page the usage information for the API for any API integrated connection, including error log details of errant transactions | 5/1 to QA
Power BI Dashboard Data Configuration – Create data flow to drive monitoring dashboard | 4/30 to DV
OneRoster API ‘write’ functionality – Support IMS Global OneRoster right for gradebook data. May eventually support grade passback to SIS gradebooks from LMS. | 4/30 to DV

## Slide 15: Features next up for development
Feature | Timeline
Username Creation for Account Generation – Ability to specify rules to create username values by formula (ie. First 8 of Last name with first 3 of First name). | 4/30 to DV
CSV Integration for SWS – Ability to load discipline referral data from SWIS via SDEX/DataLink export | 4/30 to DV
One Statewide Hub – Begin work to consolidate the data layer into a single database with all districts, replicated for redundancy, performance and high availability | Q2 Start
Alerts/Notifications Framework – Ability to create notifications around rules set up in the environment. Data freshness, missing data, MSDS error check, etc. | 5/15 to DV
Upgrade Ed-Fi ODS/API from v 2.4 to v3.x – Major update to Ed-Fi environment, which will require vendor side changes. Brings us up to latest version. Parallel run with v2.4 | Q2 Start
Vendor Portal – Create ability for vendors to log into a page, update product details, and view customer connection information. | Q3 Start

## Slide 16: New AND updated Integrations

## Slide 17: Integration SCOPE

## Slide 18
Impact | Discovery | Build | Pilot/POC | Production
High | Google Classroom School Messenger College Board SAT/PSAT | Illuminate DNA, ISE, SIS Munetrix NWEA Rostering PCG EasyIEP/EdPlan PowerSchool SE Delta Math | Algebra Nation Follett Destiny KRA MiRead MiStrategyBank MiDataExchange Renaissance/STAR | All SIS Integrations Career Cruising Eidex MealMagic MiLearn M-STEP Loading NWEA Assessment Load SAS EVAAS UIC Lookup
Medium | Imagine Learning Edgenuity ELLevation | Acadience CSV Import Curriculum Associates – iReady HMH Think Central CrisisGo | Acadience Rostering | BrightArrow Alert Discovery Education
Low | BrainPop iStation LeaRn | CatchOn Kickstand | Symbaloo | USA Scheduler

## Slide 19: Integration Updates
Curriculum Associates/i-Ready - In Development. Ed-Fi XML planned for August with API to follow
Infinite Campus – Live on UIC Integration
KRA - Identifying pilot districts for rostering. Plan is fully live for fall.
PCG Ed/Plan (formerly EasyIEP) - Piloting Ed-Fi API Integration with several districts
Renaissance Star – Current work is to load assessments from CSV. Vendor has recently indicated plans for API work, but timeline TBD.
SAS EVAAS piloting NWEA reports
Skyward – Live on MiLearn
Xello/Career Cruising adding SSO Integration

## Slide 20: Actionable Data Update
Tom Johnson, Actionable Data Manager

## Slide 22: MiStrategyBank

## Slide 23: Miread is going live this summer
Brochure
Flyer
Technical Prep Doc
Registration Form

## Slide 24: Timeline for 2019-2020
June 1, 2019
  Completed Registration Form
  License Agreements electronically signed
  MiDataHub SIS integration complete
June 15, 2019
  Assessment Integrations complete
  MiStrategyBank Committee work scheduled
June 30, 2019
  Teacher training date set
  Single Sign-On system configured and tested
August 10, 2019
  MiStrategyBank work completed with strategies selected or created for all grades K-3 and all IRIP Reading Components

## Slide 25: Pilot Districts

## Slide 26: Sustainability and District Costs
What will the fees get spent on?
Servers and storage
Software licensing
Development (programmers)
Helpdesk
Statewide Coordination (staffing)
MiStrategyBank
MiDataExchange
What does MiRead Cost?
Local district purchase: $1.00 per-pupil annually
ISD Payment on behalf of some local districts: $.75 per-pupil annually
ISD-Wide Payment for all LEA’s & PSAs: $.50 per-pupil annually
*Based on prior school year fall k12 student count

## Slide 27: Michigan's Integrated Continous Improvement System
Goal: To provide districts with a streamlined and integrated process and system for:
  Diagnosing needs in support of educating the whole child
  Creating a high-quality plan that focuses on the systems and supports that districts need to implement a whole-child continuous improvement plan, and
  Identifying how to use various funding streams and grants to implement that plan
Will use data from MiDataHub, MI School Data, and other state sources
Wireframe and workflow designs are in process

## Slide 28: EWIMS Update

## Slide 29: www.mi.gov/mde-ewims
EWIMS is the Early Warning Intervention Monitoring System
References the MiDatahub Dashboards, EWS and Intervention Catalog
Can be used with any tools capable of providing similar data
Information available at www.mi.gov/mde-ewims
  EWIMS Guide – 7 Step Process
  Videos for each Step
  Edupaths Courses
  Additional Resources
Regional Trainings being scheduled

## Slide 30
Location | Contact Person | Type of Workshop
Genesee ISD | Mary Behm mbehm@geneseeisd.org | TBD
Berrien RESA | Cyndi Ursprung cyndi.ursprung@berrienresa.org Sue Kruck sue.kruck@berrienresa.org | 8:00 – 3:00 Will include school teams to Review of local data in the EWS data tool (Pre-work to ensure data is flowing will be needed) Review of EWIMS training resources Action planning Berrien RESA will Host Manage registration Provide lunch
Gratiot-Isabella RESD | Kathy Peasley, kpeasley@giresd.net | 8:30 – 3:15 to include District/school teams to Review of local data in the EWS data tool Review of EWIMS training resources Action planning Gratiot-Isabella RESD will Host Manage registration Provide lunch
Calhoun ISD | Erika Burkhardt burkhare@calhounisd.org | 1.5-hour Overview
Ingham ISD | Joshua Cooper jcooper@inghamisd.org | 2 to 3-hour workshop for ISD consultants Introduce EWIMS process and how it aligns to MTSS Examine training resources identify perceived concerns and barriers to EWIMS implementation
Tuscola ISD | Jill Ball jball@tuscolaisd.org | 4-hour workshop Introduce EWIMS process Examine training resources Identify perceived concerns and barriers to EWIMS implementation
Van Buren ISD | Ben Tomlinson btomlinson@vbisd.org | 8:30 – 12:00 (May 16) 1.5-hour overview (twice) Full day (August)

## Slide 31: Q&A