## Slide 1: District UPDATE Webinar May 2019

## Slide 2: Agenda
Project Updates
Support Updates
Items in Development
Integration Updates
Actionable Data Updates
Assessment Data Loading
Data Quality and Data Usage Scripts
MiDataHub SSO Federation
Q&A

## Slide 3
 | Live | In-Process | Total
Districts | 275 | 204 | 479
Districts % | 31% | 23% | 54%
Students | 579,768 | 419,150 | 998,918
Students % | 38% | 28% | 66%
Participation – May 2018
972
SIS
Food
MiLearn
Dashboards
3.5
Systems Integrated per District

## Slide 4
 | Live | In-Process | Total
Districts | 460 | 174 | 634
Districts % | 52% | 20% | 72%
Headcount | 1,123,889 | n/a | n/a
Students | 988,445 | 222,726 | 1,211,171
Students % | 65% | 15% | 80%
Current Participation
2818
SIS
Food
MiLearn
Dashboards
6.1
Systems Integrated per District

## Slide 5: Interoperabilty Cost Calculator
https://edscoop.com/cosn-releases-cost-calculators-for-k-12-interoperability-projects/
https://cosn.org/interoperability
The CoSN calculator references the MiDataHub ROI Study
Michigan is truly leading the way in interoperability

## Slide 6: OneRoster
MiDataHub’s OneRoster API is now “Certified”
IMS Global Certifcations Page
Click on “Compatible Products”

## Slide 7: Support Updates
Kevin Bullard, Data Integration Support Manager

## Slide 8
8
Support Structures
    ODS Generation
    Product Catalog – Vendor configuration Instructions
    Youtube Channel

## Slide 9: Support Structure – ods management tool
  ODS Management tool
  Purpose: By default, only the current and previous year ODS are available to populate in your Data Hub Cockpit. This utility allows districts to create ODSs (databases that store your data in the Data Hub Cockpit) for previous or future years.
  Example: If a vendor you are pursuing an integration with is requesting historical data beyond the present and one year currently available in the Data Hub Cockpit, you will need to follow the instructions below to generate the appropriate years ODS, or watch the tutorial on this process on the MiDataHub youtube channel.

## Slide 10: Support Structure – ODS Management tool
  Step 1: Identify what year needs to be generated:
  In this example we will demonstrate how to create an ODS for the 2016-17 school year in the Data Hub cockpit.
  Step 2: Navigate to the ODS MGMNT Tool:
  Navigate to Utilities > ODS Management tool >
  Step 3: Enter configuration parameters:
  Select the "Create a new ODS for ...."
  Enter the school year for the ODS you are generating. The school year needs to be entered as a 4 digit year. Example 15-16 is added as 2015-2016
  Click Submit, and wait up to 15 minutes for the process to complete

## Slide 11: Support Structure – ODS Management tool
  Step 4 (Optional): Track progress in Activity Log
  Navigate to Utilities > Activity Log
  There are 3 processes running prior to the ODS being generated:
  ODS Management
  Provision
  Maintenance Script
  A green checkmark in the first column next to each process implies a succesful execution. If there is no checkmark the process is still running. Click the "END TIME" column to refresh the screen.
  Note : The entire process should take between 2-15 minutes.

## Slide 12: Support Structure – ODS Management tool
  Step 5 : Verify your ODS generated
  Navigate back to the Data Hub Cockpit
  Click on the pull-down menu next to school year and verify the year you requested to generate is showing up.
  If you have any questions or need assistance with this process, please drop an email to support@midatahub.org
  A detailed video can be found by following this link : https://youtu.be/_jOy_OUeve8

## Slide 13
13
Support Structure –
Website Product Catalog
Product Catalog
Search functionality
The Product Catalog is a resource available for users of MiDataHub to quickly access information relevant to vendors.
Vendor information such as:
Integration documents
Contact Information
Integration Status
Integration Type
And much more

## Slide 14: Support Structure – Youtube Channel
Google Search : MiDataHub Channel
or visit directly by clicking :
Youtube Channel

## Slide 15: ITEMS IN Development

## Slide 16: Development Process
DV
Development testing environment (Double Line Partners)
QA
MiDataHub testing environment (KRESA, non SSO)
ST
Staging environment (KRESA, with SSO)
PROD
Production Environment (All 5 Hubs)

## Slide 17
Feature | Timeline
EEM Data Use Functionality – Update various pieces of data (school name, grade levels) with official EEM values | 5/31 to DV
Assessment API – Ability to load most recent M-STEP data directly from MDE to MiDataHub ODS | On Hold
Feature Suite – Functionality to make it easier to add new features to MiDataHub, including agreement, config page, permissions, etc. | In PROD, but hidden for now
Data Exchange – Functionality to allow districts to opt-into sending data to a central exchange for common solutions such as MiRead | TBD to PROD
CSV Imports for STAR Assessments – Ability to import standard CSV file from Renaissance STAR | 4/31 to PROD
ODS/API Version Upgrade from 2.0 to 2.4 – Minor changes to Ed-Fi environment | 5/29 to QA
Enhancements to Custom Export Tool – Query Bank and more than 2 years capability | 5/29 to QA
Display API/Inbound Statistics – Show on the cockpit page the usage information for the API for any API integrated connection, including error log details of errant transactions | 5/29 to QA
Power BI Dashboard Data Configuration – Create data flow to drive monitoring dashboard | 5/31 to DV
OneRoster API ‘write’ functionality – Support IMS Global OneRoster right for gradebook data. May eventually support grade passback to SIS gradebooks from LMS. | 5/31 to DV

## Slide 18: Features next up for development
Feature | Timeline
Username Creation for Account Generation – Ability to specify rules to create username values by formula (ie. First 8 of Last name with first 3 of First name). | 5/29 to QA
CSV Integration for SWS – Ability to load discipline referral data from SWIS via SDEX/DataLink export | 6/7 to DV
One Statewide Hub – Begin work to consolidate the data layer into a single database with all districts, replicated for redundancy, performance and high availability | Q2 Start
Alerts/Notifications Framework – Ability to create notifications around rules set up in the environment. Data freshness, missing data, MSDS error check, etc. | 5/31 to DV
Upgrade Ed-Fi ODS/API from v 2.4 to v3.x – Major update to Ed-Fi environment, which will require vendor side changes. Brings us up to latest version. Parallel run with v2.4 | Q2 Start
Vendor Portal – Create ability for vendors to log into a page, update product details, and view customer connection information. | Q3 Start

## Slide 19: New AND updated Integrations

## Slide 20
Impact | Discovery | Build | Pilot/POC | Production
High | Google Classroom School Messenger College Board SAT/PSAT | Illuminate DNA, ISE, SIS Munetrix NWEA Rostering PowerSchool SE Delta Math Teaching Strategies SPS K-12 | PCG EasyIEP/EdPlan Algebra Nation Follett Destiny KRA MiRead MiStrategyBank MiDataExchange Renaissance/STAR | All SIS Integrations Career Cruising Eidex MealMagic MiLearn M-STEP Loading NWEA Assessment Load SAS EVAAS UIC Lookup
Medium | Imagine Learning Edgenuity ELLevation | Acadience CSV Import Curriculum Associates – iReady CrisisGo | Acadience Rostering HMH Think Central | BrightArrow Alert Discovery Education
Low | BrainPop iStation LeaRn | CatchOn Kickstand | Symbaloo | USA Scheduler

## Slide 21: Integration FALL PREVIEW

## Slide 22: Actionable Data Update
Dave Cairy, Michigan Collaboration Hub (MiCH)

## Slide 23: Miread is going live this summer
Brochure
Flyer
Technical Prep Doc
Registration Form

## Slide 24: Timeline for 2019-2020
June 1, 2019
  Completed Registration Form
  License Agreements electronically signed
  MiDataHub SIS integration complete
June 15, 2019
  Assessment Integrations complete
  MiStrategyBank Committee work scheduled
June 30, 2019
  Teacher training date set
  Single Sign-On system configured and tested
August 10, 2019
  MiStrategyBank work completed with strategies selected or created for all grades K-3 and all IRIP Reading Components

## Slide 25: Sustainability and District Costs
What will the fees get spent on?
Servers and storage
Software licensing
Development (programmers)
Helpdesk
Statewide Coordination (staffing)
MiStrategyBank
MiDataExchange
What does MiRead Cost?
Local district purchase: $1.00 per-pupil annually
ISD Payment on behalf of some local districts: $.75 per-pupil annually
ISD-Wide Payment for all LEA’s & PSAs: $.50 per-pupil annually
*Based on prior school year fall k12 student count

## Slide 26: MiRead and MistrategyBank
Demo
Deadline for application is June 1st

## Slide 27: Assessment Data Loading

## Slide 28: Assessment loading status
Assessment | Status | Notes
aimsWebPlus | Testing | Unexpected Student Ids
Acadience Benchmark | Production | Vendor – Dynamic Measurement Group
Renaissance STAR – Early Literacy | Testing | Unexpected Grade Levels
Renaissance STAR – Math | Production | 
Renaissance STAR – Reading | Production | 

## Slide 29: Data Quality and usage scripts

## Slide 30: MiDatahub SSO and Federation

## Slide 31: Q&A